ASSIGNMENT 2
Project Methodologies

1.List down any 5 differences between Traditional and Modern project management methodologies
Traditional PM	Modern PM
Basically it uses waterfall model where there is feasibilty of going back to previous stages i.e consecutive stages.	In this methodlogies which agile(scrum or adhoc or prince2 ) where there is feasibilty going back to previous stages.
Requirement should be accurate.	As it is less restrictive,real time commuciation can be done and changes can be updated.
It is apt for projects which have short duration deadlines.	It is apt for long duration deadlines
As planning and requirements are accurate,often results in accurate timelines and budgets.	They are more prone changes in budgets and timelines.
It uses critical path where there is no buffering but has high task efficiency and they are static.Here Co-location of employees is not so much important.Resources are constriant.	It uses critical chain which is dyanmic ,can be buffered and fluid.Here co-location of employees and resources are not constriant.

2.How to choose which Project Management Methodology that the project should adapt and why?
- There two kinds approach for a project they traditonal and modern methodologies.
- Based on requirements one can choose which method is more apt.
- For a project which is static,no buffering,timelines and cost is fixed and resources are constriant and requirements are very accurate one can choose traditonal method which follows waterfall model.
- For a project which are dynamic,fluid ,buffering,long duration and where requirements can be altered and updated based on customer needs one can modern methodologies which can be agile(flexible) which can be scrum(orgined from rugby where collaboration and co-location is needed).
- Thus it all depends on kind requirements and resources which play vital role in choosing the method to follow for a project.

3.When do you decide if the Project has to be done in Sprints and provide an example.
        In Agile software devlopment,a period of devlopment of a fixed time that is preceded and followed by meetings is called as sprint,where burst of speed or activity takes place which consists of few people and they are placed under one roof ,which is shorter duration and time constrainted.
        The projects which are short duration and requirements may change are put under sprint. It can be scope creep.
example:
considering real time scenario,The project is assigned by a professor to the students of 6 where they are working under scrum
- They have asked for update regarding coding,then they make a group of three and assign 3 people to do code.
- They will write a code and it is sent to professor.
- Thus here a sprint of 3 people is made and they have assigned a short duration task which have to completed with given time.
- Thus one can say that sprint is part of scrum where tasks are divided and assigned which can be changed according to requirements.
- In sprint once people assigned for task cannot be changed as it is time constrianed.